**CSC 4996 TODO Application Work Break Down:**

**Name of the task:** Create HTML index view

**Estimated # of hours:** 1

**Actual time spent:** 1

**Notes:**

**Issues:**

**Name of the task:** Create Database

**Estimated No of hours:** 1

**Actual time spent:** 1

**Notes:** I am familiar with MySQL and database, this part went quick.

**Issues:**

**Name of the task:** Create insert functionality

**Estimated No of hours:** 1

**Actual time spent:** 2

**Notes:**

**Issues:** This was my first real experience with PHP so it took a little longer.

**Name of the task:** Create delete functionality

**Estimated No of hours:** 1

**Actual time spent:** .5

**Notes:** This was pretty straight forward

**Issues:**

**Name of the task:** Create display task functionality

**Estimated No of hours:** 1

**Actual time spent:** .5

**Notes:** This was also pretty straight forward (thanks to W3’s documentation)

**Issues:**

**Name of the task:** Create webpage project repository

**Estimated No of hours:** 1

**Actual time spent:** 1

**Notes:**

**Issues:**

**Name of the task:** Create webpage’s documentation per assignment guidelines

**Estimated No of hours:** 3

**Actual time spent:** 3

**Notes:**

**Issues:** I’ve never seen a couple of these before so it took some research